QUANTMIND X

System Planning Document

Session: March 2026  |  Status: Planning

Strategy Direction  •  Risk Management  •  Agentic Architecture  •  Data & Broker Decisions

# 1. Purpose of This Document

This document captures all decisions, additions, changes, and open questions arising from the March 2026 planning session for QuantMind X. It is intended as a single reference to be used when directing Claude Code (Anthropic) for implementation in the terminal.

Each item records: what was decided, why it was decided, and what it affects in the existing system.

# 2. Strategic Direction Change

## 2.1 Core Thesis

The system was originally oriented toward scalping with a speed advantage. After reflection, the core thesis has been revised. The system does not compete on speed. It competes on predictability, probabilistic edge, and scale of iteration.

The logic is borrowed from high-frequency trading but applied at a slower timeframe: win often enough, size correctly, and improve faster than the market changes. The agentic harness is the mechanism for fast improvement.

The Core Equation:

High Win Rate  +  Precise Position Sizing  +  Many Bot Variants  +  Fast Agentic Iteration  =  Compounding Returns on a Small Book

## 2.2 Strategy Family: Scalping + ORB Only (Phase 1)

Decision: Restrict Phase 1 to two strategy families only. Swing trading and structural strategies are excluded entirely. This is not a simplification for comfort - it is a deliberate specialization decision.

Rationale: When the agentic system focuses on one family, the Research Agent builds deep domain knowledge. Regime signals, volume thresholds, and entry/exit calibrations compound over time. Spreading across five strategy types produces generalist agents with no real edge.

The two families complement each other naturally:

- Scalping: Short holding time, tight stops, high frequency, volume-dependent entry.

- Open Range Breakout (ORB): Session-based, volume-confirmed at market open, wider stops, fewer trades.

Scalping fills intraday gaps. ORB catches high-conviction breakout moments. Together they cover the two best liquidity windows in a trading day.

Existing System Change: Commander regime mapping should be updated: BREAKOUT_PRIME currently maps to STRUCTURAL/SWING. Remap to ORB for Phase 1.

## 2.3 The Leverage of Volume Data

Volume is the primary edge signal for both scalping and ORB. Without real contract volume, both strategies reduce to price-only signals, which have lower predictability.

Current situation: MetaTrader 5 via Exness provides tick volume (number of ticks per candle), not real contract volume. This is insufficient for volume-based scalping.

Decision: Migrate broker to IC Markets. IC Markets provides real ECN volume data via MT5, explicitly supports algorithmic trading and scalping, and accepts Ugandan clients.

Banking solution for Uganda: Eversend account for international transfers.

Latency concern resolved: A dedicated trading server co-located near IC Markets infrastructure (London or New York region) handles latency. The system already runs on a Cloudzy VPS for live trading. No dual-feed complexity is needed - one broker, one feed.

Action: Migrate from Exness to IC Markets. Update BrokerRegistry seed script (scripts/populate_broker_registry.py) with IC Markets fee structures, pip values, and commission rates.

# 3. The Two Workflows (Clarified)

The system has two distinct workflows that were previously conflated. They must remain separate in both documentation and implementation.

## Workflow 1: Strategy Generation (AlphaForge)

Purpose: Take a raw input (YouTube video of a trading strategy) and produce a written, compiled, and backtested strategy variant. It does not persist anything. It writes and reports only.

Stages in Workflow 1:

- Video Ingest: YouTube video is processed via the video_ingest pipeline. Strategy logic, entry/exit rules, and parameters are extracted.

- Strategy Codegen: Development Agent writes the MQL5/PineScript implementation.

- Compilation: Code is compiled and validated.

- Backtest: Run against historical OHLCV data (train split only). Original Monte Carlo simulation and original Walk-Forward Analysis are executed here.

- Report Output: Results are written to a Stage 1 report. Nothing is saved to the bot registry. Nothing is promoted. The workflow ends here.

Key Principle: Workflow 1 is a factory floor, not a deployment pipeline. It produces candidates, not live bots.

## Workflow 2: Iteration and Improvement

Purpose: Take candidates from Workflow 1 and refine, validate, paper trade, and eventually promote them to live trading.

Stages in Workflow 2:

- Receive candidate from Workflow 1 report.

- Improvement loop: Agents analyze the backtest report and propose parameter adjustments, regime filters, or signal refinements.

- Re-backtest on validation split (not the train data - a separate frozen copy).

- Monte Carlo stress test and Walk-Forward Analysis on validation data.

- Paper trading gate: Live ZMQ ticks, simulated execution, no real orders. Run for 50-200 trades (1-3 days for scalping).

- Pass/Fail decision: Variants that pass paper trading are promoted to live. Variants that fail return to the improvement loop with a diagnosis report.

- Live trading: Real execution, full risk management, performance telemetry collected.

- Telemetry fed back into the next improvement cycle with a minimum 3-day lag (to prevent look-ahead contamination).

Key Principle: Workflow 2 is where the system learns. All saving, registering, promoting, and killing happens here.

# 4. Bot Variant Lifecycle & Report System

Every bot variant must have a living report document written by agents at each lifecycle stage. This is how knowledge transfers between departments without data loss. The Trading Department does not read raw trade logs - it reads structured reports written by earlier agents.

The TradeLogger already captures: regime, chaos score, Kelly fraction, bot_id, account_id. Agents need to be directed to read this output and answer structured questions.

## 4.1 Stage 1: Born (Workflow 1 Output)

Written by: Research Agent + Development Agent

| Question | Purpose | Written By |
| --- | --- | --- |
| Q1. What is the strategy logic? | Entry rules, exit rules, timeframe, indicators | Research Agent |
| Q2. What market conditions is it designed for? | Regime preference, session preference, liquidity requirements | Research Agent |
| Q3. What are the expected parameters? | Expected win rate, R:R ratio, average holding time | Research Agent |

## 4.2 Stage 2: Backtest (Workflow 1)

Written by: Development Agent (backtester subagent)

| Question | Purpose | Written By |
| --- | --- | --- |
| Q4. Win rate on train data? | Baseline performance benchmark | backtester |
| Q5. Sharpe, max drawdown, profit factor? | Risk-adjusted performance metrics | backtester |
| Q6. Did it pass Walk-Forward Analysis? | Robustness across unseen time windows | backtester |
| Q7. Which regimes performed well/poorly? | Regime-aware applicability map | backtester |
| Q8. Evidence of overfitting? | Train vs. validation delta check | backtester |

## 4.3 Stage 3: Paper Trading (Workflow 2)

Written by: Trading Agent (paper_trader subagent)

| Question | Purpose | Written By |
| --- | --- | --- |
| Q9. Did live signal quality match backtest? | Detects signal degradation in real conditions | paper_trader |
| Q10. Actual slippage vs. expected? | Execution quality assessment | paper_trader |
| Q11. Win rate over 50-200 live trades? | Statistical validity of live signal | paper_trader |
| Q12. Regime drift events during paper period? | Flags if market shifted during validation | paper_trader |

## 4.4 Stage 4: Live Trading (Workflow 2)

Written by: Trading Agent (live_trader subagent - expanded role)

| Question | Purpose | Written By |
| --- | --- | --- |
| Q13. Live win rate vs. paper win rate delta? | Detects execution or spread impact | live_trader |
| Q14. Best performing pairs and sessions? | Informs future variant routing preferences | live_trader |
| Q15. Actual fee burn vs. projected? | Monitors spread and commission drag | live_trader |
| Q16. Any anomalies? | Unusual drawdown, slippage spikes, data gaps | live_trader |

## 4.5 Stage 5: Review / Kill / Improve (Workflow 2)

Written by: Risk Agent + Research Agent

| Question | Purpose | Written By |
| --- | --- | --- |
| Q17. Why did it fail (if killed)? | Root cause analysis for future improvement | Risk Agent |
| Q18. Regime during failure? | Maps failure to market conditions | Risk Agent |
| Q19. Recommended changes for next variant? | Feeds next generation of improvement | Research Agent |
| Q20. Retrain or retire? | Final disposition decision | Research Agent |

New Addition: A Live Monitor Subagent must be added to the Trading Department. This expands the existing live_trader SubAgentType. Its role: continuously reads TradeLogger output, compares live performance against Stage 3 (paper) and Stage 2 (backtest) reports, writes rolling performance delta reports, flags anomalies to the Risk Department, and sends improvement recommendations to the Research Department.

Tool Access: The Live Monitor Subagent needs read access to the TradeLogger output. This should be implemented as a dedicated tool (e.g., get_bot_trade_history(bot_id, n_trades)) rather than a raw SQL query. An MCP server is not required - a simple FastAPI tool endpoint is sufficient.

# 5. Paper Trading: A Quantitative Gate, Not a Retail Habit

Paper trading is not optional and is not about building confidence. It is a signal validation gate. This distinction matters because it determines how the paper trading infrastructure is built and used.

## 5.1 Why Quants Paper Trade

| Reason | What It Catches | Why Backtest Misses It |
| --- | --- | --- |
| Signal slippage detection | Live win rate lower than backtest win rate | Backtest assumes perfect fill prices |
| Regime shift detection | Market conditions changed since training | Backtest is static historical data |
| Infrastructure validation | ZMQ delays, API rejections, bridge latency | Backtest has no network or execution layer |
| Spread impact verification | Actual spread wider than broker advertised | Backtest uses fixed spread assumptions |

## 5.2 Paper Trading Rules

- Scalping variants: Minimum 50 trades, target 200 trades. Duration: 1-3 days of live session data.

- ORB variants: Minimum 10 complete session breakouts. Duration: 1-2 weeks.

- A variant passes paper trading if: win rate stays above the backtest threshold minus 5%, slippage is within acceptable range, and no structural regime drift is detected.

- A variant that fails paper trading is not killed. It is quarantined with a diagnosis report and returned to Workflow 2 for improvement.

Existing Component: virtual_balance.py already exists for paper trading virtual balance tracking. The paper_trader SubAgentType already exists. Both need to be wired into the Workflow 2 promotion pipeline as a mandatory gate.

# 6. Dataset Management & Look-Ahead Bias Prevention

## 6.1 The Dataset Copy Rule

AlphaForge (Workflow 1) and the improvement loop (Workflow 2) must never operate on the original historical dataset in DuckDB. They operate on frozen, time-bounded copies. The original is read-only.

The split:

- Train split (60%): Used by Workflow 1 for initial backtest and variant generation.

- Validation split (20%): Used by Workflow 2 for improvement loop re-backtest. Different time period from train.

- Test split (20%): Held out completely. Used only for final pass/fail gate before paper trading. Never touched by training or validation.

Key Rule: The agents distill a copy of the dataset, not the original. The copy has a hard time boundary. The agent cannot request data beyond its window end date. This firewall prevents look-ahead bias by construction.

## 6.2 Walk-Forward Analysis

Walk-Forward Analysis (WFA) is the mechanism that catches overfitting. It works by training on a rolling window of historical data and testing on the period immediately following - data the training window never saw.

WFA is the primary robustness check, not just a validation step. A strategy can have excellent in-sample metrics and still fail WFA if it has overfit to specific price patterns. WFA reveals whether the strategy generalizes.

The 3-day feedback lag: When a live trade executes, its outcome data enters the training pool only after a minimum 3-day delay. This prevents the system from training on its own recent live decisions, which would create a feedback loop and degrade the model.

# 7. Risk Management Overhaul

## 7.1 Current System (What Already Exists)

The existing risk system is sophisticated. These components are confirmed and kept:

- PhysicsAwareKellyEngine: Half-Kelly with Ising, Lyapunov, and Eigenvalue physics multipliers. Weakest-link aggregation.

- House Money Effect (house_money.py): Position scaling using profit capital only.

- ProgressiveKillSwitch: Tiered circuit breaker with soft/medium/hard escalation.

- BotCircuitBreaker: Per-bot consecutive loss quarantine.

- Portfolio Kelly (portfolio_kelly.py): Cross-bot correlation-aware Kelly.

- PropFirmOverlay: FTMO/The5ers daily and total drawdown hard limits.

- EnhancedGovernor: Fee-aware position sizing using broker pip values.

## 7.2 The 3/5/7 Risk Framework (New Addition)

A simple, account-size-adaptive risk framework to be layered on top of the existing Kelly system. The Kelly engine determines trade-level sizing. This framework provides portfolio-level guardrails.

| Per-trade risk cap | Maximum 0.5% of equity per individual trade (Kelly already produces this; this is a hard ceiling) |
| --- | --- |
| Daily drawdown limit | Maximum 3% of equity lost in a single trading day before ProgressiveKillSwitch Tier 2 activates |
| Concurrent exposure cap | Maximum 5% of equity open across all live bots at any moment. Governor checks before authorizing each new trade |
| Weekly hard stop | Maximum 7% of equity lost in a rolling 7-day period. ProgressiveKillSwitch Tier 3 activates. No new bots trade until next week |

## 7.3 Small Account Adaptation

The percentages above are account-size-agnostic by design. On a $500 account, 3% daily drawdown = $15. This is intentionally tight. The rationale: a small account in the early phase is about system validation, not returns. Capital preservation matters more than breathing room.

As the account grows (through compounding), the same percentages produce larger absolute dollar allowances automatically. There is no need to change the framework - it scales with the book.

The point at which 200+ bots are running simultaneously implies a significantly larger account. By that time, 3% daily drawdown provides substantial room in absolute dollar terms.

Existing Config: max_portfolio_risk is currently 20% and max_risk_cap is 10% in src/risk/config.py. These defaults are for prop firm scaling. For a personal small account in Phase 1, the Governor thresholds should be recalibrated to the 3/5/7 framework above.

## 7.4 The 3-Loss-in-a-Row Rule

An additional per-bot circuit breaker rule to be added to BotCircuitBreaker:

- If a bot loses 3 consecutive trades in a single day: that bot stops trading for the rest of that day.

- If a bot triggers the 3-consecutive-loss rule on 3 separate days within a single week: that bot is quarantined for the following week and sent to the improvement queue.

- This means a bot that loses 9 trades across 3 days in a week is automatically flagged, not killed. Agents diagnose before any permanent action is taken.

Existing Component: BotCircuitBreaker already tracks consecutive losses per bot in the bot_circuit_breaker SQLite table. The 3-loss-in-a-day rule and the weekly accumulation rule are new parameters to add to the existing circuit breaker logic.

## 7.5 No Leverage - Halal Compliance

The system operates without leverage. All position sizing is based on account equity only. No swap-based or interest-bearing instruments. Broker selection (IC Markets ECN) supports Islamic accounts. This constraint is maintained throughout all phases of development.

# 8. Agentic System Architecture

## 8.1 Current State (From Architecture Docs)

The Department System is the canonical architecture. FloorManager (Opus tier) dispatches to 5 Department Heads (Sonnet tier), which spawn SubAgents (Haiku tier). 15 SubAgentTypes are defined including paper_trader, live_trader, backtester, report_writer, and others.

Known issues: The Workshop UI has a confirmed routing bug - it sends to /api/chat/send (legacy) instead of /api/floor-manager/chat (canonical). This must be fixed before agentic workflows can function correctly through the UI.

Existing Bug - Must Fix First: TradingFloorPanel.svelte routes to /api/chat/send instead of /api/floor-manager/chat. Fix documented in docs/plans/2026-03-08-agent-architecture-migration-map.md Phase 1 Task 1.

## 8.2 The Decline and Recovery Loop (New Addition)

When a live bot's performance declines, the system must not simply kill it. The following loop governs the response:

- Detect: Live Monitor Subagent (Trading Department) detects win rate falling below threshold over last N trades, or 3-loss-in-a-row rule triggered three times in a week.

- Flag: Anomaly is logged with timestamp, regime state at time of decline, and delta from expected performance.

- Quarantine: Bot is moved to paper-only mode (not killed). The @primal tag is removed, @paper_only tag is applied. Real execution is suspended.

- Diagnose: Risk Agent examines the quarantine report and the regime data during the failure period. Was the market in HIGH_CHAOS? Was it a regime the strategy was not designed for?

- Report: Risk Agent writes a diagnosis report answering Q17-Q20 from the lifecycle report framework.

- Improve: Research Agent and Development Agent receive the diagnosis report and propose parameter changes, signal adjustments, or regime filters.

- Re-validate: The improved variant goes back into Workflow 2 from the paper trading stage.

- Promote or Retire: If the improved variant passes paper trading, it is re-promoted to live. If it fails twice, the original variant is retired and a new candidate is generated from Workflow 1.

Claude Agent SDK: All steps in this loop are implementable as Claude-powered subagents using the existing SubAgentSpawner. Each step is a discrete task with a defined input (previous stage report) and output (next stage report). No new frameworks are needed.

## 8.3 Symbol Affinity on BotManifest (New Addition)

The BotManifest currently stores: strategy_type, symbols, timeframes, tags, max_lot_size, max_spread. A new field is needed:

| symbol_affinity: preferred | Bot is designed for specific pairs. Commander only routes it to those pairs. |
| --- | --- |
| symbol_affinity: agnostic | Bot works on any liquid pair. Commander routes it to whatever the Sentinel scanner returns as most liquid at that moment. |
| symbol_affinity: exclude | Bot explicitly avoids certain pairs (e.g., pairs with wide spreads during low-liquidity sessions). |

IC Markets WebSocket allows scanning up to 50 symbols simultaneously. The MarketScanner (market_scanner.py, symbol_scanner.py) feeds the Commander with the top N liquid pairs. Agnostic bots are routed dynamically. Preferred bots are only activated if their pair appears in the scanner's active list.

## 8.4 What Goes in Shared Assets

Shared assets are resources accessible by all departments without duplication. The following should be added to the shared asset layer (ChromaDB knowledge base + quantmindx-kb MCP server):

- Shared Indicator Library: Vetted, tested implementations of VWAP, MFI (Money Flow Index), Volume Profile, ATR, RVOL (Relative Volume). Any subagent building a new strategy variant references this library rather than writing indicators from scratch.

- Regime Playbook: A document mapping each regime (TREND_STABLE, RANGE_STABLE, BREAKOUT_PRIME, HIGH_CHAOS) to which strategy families work and which do not, based on accumulated live performance data.

- Broker Calibration Data: IC Markets specific pip values, average spreads per pair per session, commission rates. Referenced by EnhancedGovernor for fee-aware sizing.

- Bot Lifecycle Reports: All Stage 1-5 reports for every variant, indexed and searchable. Research and Risk Agents query these to understand what has been tried before.

# 9. Cross-Market Signal Injection (Phase 2)

Phase 2 idea: Use confirming instruments (DXY, Gold/XAUUSD, US 10Y Bond Yield) as read-only macro context signals to add a confidence weight to the Sentinel's RegimeReport. These instruments are never traded - they are read as signals only.

How it would work: DXY rising = USD pairs directionally biased. Gold rising = risk-off, affects AUD/JPY, USD/CHF. US10Y yield rising = risk appetite increasing. These signals are aggregated into a Cross-Market Regime Score and fed into the Sentinel as an additional sensor input, increasing or decreasing the confidence of the existing RegimeReport.

The Governor could use this confidence boost to authorize slightly larger position sizes when cross-market signals align with the primary regime signal.

Status: Deferred to Phase 2. Primary data source challenge: DXY and US10Y real-time data requires a secondary feed beyond IC Markets. XAUUSD tick data is available from IC Markets (read price, never trade). Phase 2 begins after scalping + ORB system is live and profitable.

Halal Note: Reading confirming instruments as signals does not involve trading them. This is permissible. No positions are opened in Gold, DXY, or bonds.

# 10. Open Questions & Deferred Decisions

| Question | Current Thinking | When to Decide |
| --- | --- | --- |
| Maximum number of simultaneous live bots? | Governor concurrent exposure cap (5%) is the real limit, not a fixed bot count. The 50-bot global limit in Commander may need increasing as account grows. | Phase 2 when account reaches scale |
| Orchestrator for Workflow 2 improvement loop? | Existing WorkflowOrchestrator + Department System. No new framework needed. | Implementation phase |
| WFA window size for scalping? | Rolling 1-month windows for scalping variants (short enough to be current, long enough for statistical significance). | During first backtest run |
| How many trades for paper gate? | 50 minimum, 200 target for scalping. 10 complete sessions for ORB. | Confirmed - implement as configurable parameter |
| Secondary data source for cross-market signals? | Deferred. Phase 2 problem. | After Phase 1 is live |
| Prop firm integration (FTMO etc.)? | PropFirmOverlay exists. When ready to attempt prop firm challenge, recalibrate risk limits to their specific rules. | After personal account phase is profitable |

# 11. Implementation Priority Order

For Claude Code implementation. Each item references the affected files in the existing system.

## Immediate (Required Before Any Live Trading)

- Fix Workshop Floor Manager routing bug. File: TradingFloorPanel.svelte. Change API call from /api/chat/send to /api/floor-manager/chat.

- Migrate broker to IC Markets. Files: scripts/populate_broker_registry.py, BrokerRegistry model, .env MT5 credentials.

- Recalibrate risk thresholds to 3/5/7 framework. Files: src/risk/config.py, src/router/governor.py, src/router/progressive_kill_switch.py.

- Add 3-loss-in-a-row circuit breaker rule. File: src/router/bot_circuit_breaker.py. Add daily consecutive loss counter and weekly accumulation counter.

- Add symbol_affinity field to BotManifest. File: src/router/bot_manifest.py. Also update BotRegistry persistence and Commander routing logic.

- Update Commander BREAKOUT_PRIME mapping from SWING to ORB. File: src/router/commander.py.

## Phase 1 (Workflow Build-Out)

- Implement dataset copy firewall in AlphaForge (Workflow 1). Ensure all backtest operations use a frozen time-bounded copy from DuckDB, not the live analytics table.

- Wire paper trading as a mandatory gate in Workflow 2 (promotion_manager.py). Bot cannot receive @primal tag without completing the paper trading stage.

- Expand live_trader SubAgentType to include Live Monitor role. Add get_bot_trade_history tool endpoint. Wire performance comparison against Stage 2 and Stage 3 reports.

- Implement Bot Variant Lifecycle Report system. Define report schema for each stage. Wire Report Writer subagent to produce structured answers to Q1-Q20 at each lifecycle stage.

- Implement Decline and Recovery Loop. Wire Live Monitor anomaly detection to the quarantine, diagnosis, and improvement chain.

## Phase 2 (Scaling)

- Shared Indicator Library in ChromaDB. Add VWAP, MFI, RVOL, Volume Profile implementations as indexed knowledge base entries.

- Cross-Market Signal Injection (Sentinel new sensor). Requires secondary data source decision first.

- Scale Governor concurrent exposure logic as account grows beyond initial phase.

# 12. What Already Exists and Is Confirmed Good

The following components of the current system are confirmed as solid and require no changes for Phase 1. They should be preserved and built around, not replaced.

| PhysicsAwareKellyEngine | Half-Kelly with Ising/Lyapunov/Eigenvalue multipliers. Weakest-link aggregation. Keep as-is. |
| --- | --- |
| House Money Effect | house_money.py - profit-only position scaling. Keep as-is. |
| MultiTimeframeSentinel | M1 through D1 regime confirmation. Keep as-is. |
| HMM Regime Detection | Contabo VPS HMM model with Ising fallback chain. Keep as-is. |
| ProgressiveKillSwitch | Tiered soft/medium/hard circuit breaker. Recalibrate thresholds only. |
| BotCircuitBreaker | Per-bot consecutive loss quarantine. Add 3/day rule and weekly accumulation. |
| VirtualBalance tracking | virtual_balance.py - paper trading balance simulation. Wire into Workflow 2. |
| LifecycleManager | paper -> live promotion pipeline. Extend with mandatory paper gate. |
| SessionDetector | London/NY/Tokyo/Sydney session detection. Critical for ORB strategy routing. |
| DuckDB analytics layer | OHLCV time-series storage. Protect with read-only original + copy-on-use pattern. |
| Department Mail System | SQLite async inter-agent message bus. Use for all agent communication. |
| Video Ingest Pipeline | YouTube strategy extraction. Entry point for Workflow 1. |

QuantMind X  |  Planning Document  |  March 2026